STATEMENT OF WORK

Edge Core Advisors, LLC

Infrastructure Audit & Roadmap

victoria, minnesota  |  paul@edgecoreadvisors.com  |  edgecoreadvisors.com

# 1. Engagement Summary

| SOW Number | SOW-[YEAR]-[###] |
| --- | --- |
| Client | [Client Legal Name] |
| Engagement Type | Infrastructure Audit & Roadmap — Fixed Fee |
| Effective Date | [Start Date] |
| Estimated Completion | [End Date — 2 to 4 weeks from start] |
| Total Fee | $8,500 |
| MSA Reference | [MSA Effective Date or N/A if first engagement] |

Timeline is 2 weeks for single-site or straightforward engagements, 3 weeks for 6–20 locations or moderate complexity, 4 weeks for 20+ locations, post-acquisition situations, or significant unknowns. Confirm at scoping.

# 2. Scope of Work

## 2.1  Objectives

Consultant will conduct a structured assessment of Client’s current infrastructure state and produce a written Infrastructure Audit & Roadmap report. The objective is to give Client an honest, actionable picture of where their infrastructure stands, what risks exist, and what to prioritize.

## 2.2  Activities

Consultant will perform the following activities during this engagement:

—  Structured discovery sessions with Client team members responsible for infrastructure, operations, and technology (conducted remotely or on-site as agreed)

—  Review of available documentation including network diagrams, asset inventories, vendor contracts, and prior assessments (Client to provide)

—  Assessment of current infrastructure state across relevant domains: network, connectivity, physical facilities, vendor relationships, and program status

—  Identification and prioritization of critical risks, gaps, and areas requiring immediate attention

—  Development of a prioritized remediation roadmap with recommended sequencing and high-level cost estimates

—  Final presentation of findings to Client leadership

## 2.3  Deliverables

Consultant will deliver the following upon completion of the engagement:

—  Infrastructure Audit Report: current state assessment, risk register, and prioritized findings

—  Remediation Roadmap: recommended actions, sequencing, ownership, and high-level cost estimates

—  Executive Summary: 1–2 page summary suitable for board or leadership presentation

—  Final Readout: 60-minute presentation of findings with Q&A

## 2.4  Out of Scope

The following are explicitly out of scope for this engagement unless added by written change order:

—  Implementation of any recommendations

—  Vendor negotiations or contract renegotiations

—  Network design, architecture work, or engineering deliverables

—  On-site physical assessments requiring travel (unless agreed separately with expense reimbursement)

# 3. Client Responsibilities

Client agrees to:

—  Designate a primary point of contact with authority to schedule sessions and provide access to relevant personnel

—  Provide access to documentation, systems, and team members reasonably required to conduct the assessment

—  Respond to information requests within 2 business days to maintain the engagement timeline

—  Participate in a kick-off session within 3 business days of the Effective Date

# 4. Fees and Payment Schedule

| Total Fixed Fee | $8,500 |
| --- | --- |
| Invoice 1 — 50% upfront | $4,250 — due upon execution of this SOW |
| Invoice 2 — 50% on delivery | $4,250 — due upon delivery of final Audit Report |
| Payment Terms | Net 30 from invoice date |
| Late Fee | 1.5% per month on overdue balances |
| Change Order Rate | $2,500 per day for out-of-scope work |

Audit fee is credited in full toward a Tier 2 Single Workflow Build or Program Execution engagement if Client proceeds within 60 days of report delivery.

# 5. Timeline

| Week 1 | Kick-off, discovery sessions, documentation review |
| --- | --- |
| Week 2 | Analysis, risk identification, roadmap development |
| Week 3–4 (if applicable) | Additional site or complexity assessment |
| Final week | Report finalization and readout presentation |

# 6. Terms

This Statement of Work is governed by the Master Services Agreement between Edge Core Advisors, LLC and Client. All terms of the MSA apply to this engagement. In the event of a conflict, this SOW controls for matters specific to this engagement.

SIGNATURES

By signing below, each party agrees to the terms of this Statement of Work and the Master Services Agreement.

EDGE CORE ADVISORS, LLC

Signature: _______________________________________________

Name:  Paul Byrnes

Title:  Principal

Date:  ___________________________

CLIENT

Signature: _______________________________________________

Name:  ___________________________

Title:  ___________________________

Company:  ___________________________

Date:  ___________________________

This SOW is governed by and incorporated into the Master Services Agreement between the parties. If no MSA is in place, the terms of the Edge Core Advisors standard MSA apply.